OSMS Developer Standup

Every other Friday (9:00 am MDT)

Mukesh/Abid:

* 3/16/18: reviewed all documents, provided feedback, provided tech specs., WQ1 complete from GCOM perspective. SEARCH agrees but Mike and Andrew will meet to formalize acceptance or ask any outstanding questions.

Edrick:

* 3/16/18: reviewed all documents, worked on RCI system for integration documentation, needs to document more of what is not in RCI and will work with Miguel to document; AFIS, Nlets answer, PRPD systems. Dispatch system goes through RCI.

Jim:

* 3/16/18: looking at what it is going to take to build the service on client side. sketching out exchanges and gaining a handle on the messages.

Andrew:

* 3/16/18: NCIC integration with the updated NCIC – researching to understand the implications the updated NCIC will have on the OSMS

Action items:

* 3//16/18:
  + Mike and Andrew will work on formal acceptant of GCOM WO#1
  + Edrick will work with Miguel to document all the clients in PR that use the switch